STATE OF INDIANA)

SS)

COUNTY OF CLAY)

.

Commissioner President, Charlie Brown called the April 6, 2009 special meeting of the Clay County Commissioners to order at 1:00 pm.

- Attendees:

  - Attendees (in person):

Charlie Brown – Commissioner

Jack Withers – Commissioner

Paul Sinders – Commissioner

Eric Somheil – Attorney

Mary Jo Alumbaugh – Auditor

Jim Coffenberry – WCIEDD

Brian E Pohlar – Hannum, Wagle & Cline Engineering

Rick Schroeder – URS Corporation

Scott Burgins – SDG

Greg Dougherty – Indiana Rail Road Company

Jason Jacobs – The Brazil Times

  - Attendees (via conference call):

Beth Grigsby – ATC Associates

Lee Droppleman – Eco-Tech Consultants

Ryan Slack – Eco-Tech Consultants

John Schwalbach – URS Corporation

John Williams – URS Corporation

Jerry Newburn – URS Corporation

- Scope of Work

  - Rail Road Evaluations

Field Work – URS to begin Monday, April 13th at 9:00 a.m. at the Springhill Road crossing of INRD/CSX.  It is anticipated that field work will take approximately 5 days.  A report should be prepared within 90 days.

  - Infrastructure

Infrastructure improvements (water, sanitary sewer, gas, electric, road infrastructure, etc.) will be evaluated during the report phase of the project.  Extending utilities from Vigo County/Terre Haute as well as from Clay County/Brazil will be evaluated

  - Economic Development

Interviews will be conducted with local economic development officials, potential users/prospects of the site, existing firms, etc.

The potential use of a business park and intermodal facility will be evaluated.

Growth Trends

  - Indiana Bat (Myotis sodalist)

Field Work between May 15th and August 15th.  It is anticipated that ETC will begin field work mid-June.

Only the Chinook East (2.1 sp km forested habitat) will be evaluated for bat species.  Four sites within the Chinook East property will be monitored for 2 nights each.  Typically, the nets are set up from 9 p.m. until 2 a.m.

If a Maternity Colony (female or juvenile bat) is located (if present on the Chinook property) – 5 additional nights of emerging resident bat counts will be conducted.

  - Topo Photography and Mapping

Accu-Air has completed the flight of the area and delay mapping until future date (specific areas)

Photography – Black and White photos

Aerial Triangulation and Ground Control is anticipated to be completed in the coming weeks.

Digital Orthophotos and 1’ Digital contours at a future time

  - Archeological Requirements – Not included at this time

- Parcel Data

a.	HWC will collect parcel and GIS data from Vigo and Clay Counties to create mapping of the area

- Billing Requirements

  - Will discuss with Mike Flint regarding requirements of USDA and Clay County.

  - Contract is worded for the following billing requirements.

Bill 5% ($11,375) following kick-off meeting

Bill up to 40% ($79,625) following completion of field work

Bill up to 80% ($91,000) following submittal of draft report

Bill up to 100% (45,500) following submittal of final report

- Future Updates

  - Coordination with Clay County – HWC shall update the Clay County Commissioners on a regular basis.  HWC will update the Redevelopment Commission at their next meeting (scheduled for April 15th).

  - Coordination with Resource Land Holdings – HWC shall communicate updates to RLH and Mike Flint on a regular basis.

  - Coordination with Terre Haute Economic Development Corp. – HWC shall communicate updates to Steve Witt on a regular basis.

IN THE MATTER OF ADJOURNMENT

There being no other business, a motion to adjourn was made by Paul Sinders and seconded by Jack Withers.  Motion carried 3 ayes.

___________________________________

_____________________________________

_____________________________________

Board of Commissioners of Clay County

Attest:

_____________________________

Clay County Auditor